FORMAT FOR DUCUMENTATION

SUCCESS STORY OF WDP INTERVENTION

Climate Change Adaptation Project

“A THRED OF SUPPORT AMID COVID”

- Location of the project (major village(s), mandal/block, District and State): Abrakha Watershed Area

Dist.- Banka, State – Bihar, Block – Katoria and Chandan , Panchayat – 1. Harhar 2. Dhanubasar

- Project Implementing Agency :-  Mukti Niketan Bhagalpur

- Problem(s) the project/intervention intends/intended to address :

Problems the project :

- Rain-fed irrigation

- Deforestation

- Wasteland in abundance

- Crop- failure regularly due to failure of monsoon.

- Starvation during covid-  pandemic

- Geographical area (ha):  1208.78 Ha.

- Project Outlay (Rs.):  Cost of the Project : Rs. 56,62000.00

- KfW Soil

- Date of sanction :    30/03/2020

- KfW Soil

- Date of completion/status (on – going/closed):   Ongoing

- KfW Soil

- Describe the innovative intervention@ & coverage of beneficiaries including the cost incurred and income generated, if any:

Construction / Excavation of nearly 9 acres of farm-bund and 3 farm- ponds manually by a group of 149 labours has been the intervention, which gives proud for extending opportunity of some earning during covid-crisis.

18 farmers will have their shares in 9 acre land reclamation due to FB. 57 farmers will be benefitted by 3 ponds. 149 labour-families have been benefitted by wages. The total chart of expense has been displayed in point 9. (l)

Selection Process – The works had been decided in the V.W.C meeting with 		 	   Villagers.

Income – Labourers are from amongst the beneficiaries. They were in dire 		       need. The  wages they earned was highly helpful to them.

- Impact of the intervention (choose the relevant item (s) and details):

- Increase in crop land:

The farm-bund has increased crop land by 9 acre. Three ponds will irrigate nearly 70 acres of paddy and 30 acres of wheat.

- Reduction in Wasteland :

Waste land itself has been converted to farm-land. In 2-3 years it will become very fertile and paddy and wheat will grow.

- Increase in productivity :

At least 1500 kg paddy and  1,000 kg wheat per Acre will grow.

- Crop diversification:

Paddy, Wheat, Gram, Mung, Khesari and kurthi can be grown there . pulse crops will increase fertility due to Nitrogen fixation.

- Cropping  intensity:

- Adoption of new technology:

- Reducing Migration:

There are labourers who usually migrate for bread. Here the case was different. During covid-19 They had come back and were jobless. Now they do not want to go to cities. They feel better to stay with families.

- Climate resilience :

Green cover over earthen surface is the prime component of climate control. Rotation of crops keeps area green and enhances production.

- Increase in water table:

Both the intervention farm-bund and farm – pond are the best examples of water-conservation and water-absorption to the earth.

These must add to raise the water -table

- Milk production/Milk yield:

- Impact on farmers’ income before and after intervention:

Farm-Bund : Nearly 9 Acres of waste-land converts to farm-land. This land will become fertile in two years farming, mannuring and cultivating green manure crops like Mung or Dencha. Then the soil will produce two crops a year in full swing. Maize, Paddy and Wheat will grow abundantly.

Maize will produce @ 25 Quintal/Acre.

Paddy @ 15 Quintal/Acre and

Wheat @ 10 Quintal/Acre.

For any single crop in 9 acres of land will go to 2.25 tones of Maize or 1.35 tones of Paddy or 01 tones of Wheat. There are 18 beneficiaries and they will benefit on that ratio.

Farm-Pond : Three farm-ponds have been completed. The number of beneficiary farmer for Bairdhaniya pond is 31, for Prem Nagar - 15 and for Kuraba is 21. They grow Paddy , average in 1 Acre. They will get benefitted.

- Overall household income:

All together 149 labour families were involved in excavating the farm-bund and ponds. They all did not work together. Some people worked only in one work or two or three. Some worked only in two. No one worked in all the four. Exact calculation per family has not been done but average income per family for all works have been done. The chart below depicts that among 149 families average income goes to Rs 6023/- only per family.

Description of Earth Work In Abrakha Watershed

During The First Half – Year of CCA Project 2020-2021.

| S. No | Name of Work | Quantity of mud-cut in m3 | Total Mandays Incurred | Amount Paid to Labourers | Number of Labour Families Envolved | Per family Wages (Rs.) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Farm Bund In Abrakha | 996.589 m3 | 42 days | 89,026.00 | 25 | 3561.00 |
| 2 | Construction of Farm Pond Bairdhaniya | 2735.52 m3 | 35 days | 2,93,328.00 | 64 | 4583.00 |
| 3 | Construction Of Bholi Yadav Farm Pond Premnagar | 2751.24 m3 | 50 days | 2,92,788.00 | 30 | 9760.00 |
| 4 | Construction of Kuraba Fram Pond | 2073.60 m3 | 35 days | 2,22,290.00 | 30 | 7410.00 |
|  | Total | 8,556.949 m3 | 162 days | 8,97,432.00 | 149 | 6023.00 |

- Others:

It is the best example of soil and water-conservation.

- Feasibility of replication/Scaling up in other watershed projects:

The farm-bund construction converts the waste-land to farm-land, reduces the area of waste-land and increases the area of farm land in a Watershed Area. Farmers’ income increases due to enhanced crop production and landless labour-families get employment and wages. They get financial support. When farm bund is raised, it collects and conserves rain water and raises the water table.

Promotion of new farm-pond/small Bandh in our area collects and conserves rain water and during crop-period makes-up irrigational scarcity. All wages of labour goes to labourers’ families.

These works are highly feasible to be replicated in adjacent Watersheds of the locality.

- Include Photographs with titles (maximum two may be attached separately in JPEG format (preferably – 5 MB, 300dpi)) i.e Field photographs clearly depicting the interventions, preferably with beneficiaries.

Photographs have been attached.

@Illustrative examples include innovative soil and water conservation measures, agro- forestry, integrated farming systems, climate resilient agriculture practices, water management, soil health restoration, IOT application, community development, etc.